|  | Don Network Planning Group meeting Environment Agency office Phoenix House 21 December 2011 |
| --- | --- |

Present

| Claire Reece | Environment Agency |
| --- | --- |
| Helen Stuart | Environment Agency |
| James Kitson | Yorkshire Water |
| Jill Credland | Environment Agency |
| Laura Harrison | Yorkshire Water |
| Miles Foulger | Yorkshire Water |
| Stuart Jenkinson | Environment Agency |

Apologies

| Alex Scott | Yorkshire Water |
| --- | --- |

LH had prepared an agenda. Before starting on this JC tabled a discussion about how EA/YW were going to work together as the Don Pilot moved in to a new phase of activity with a wider range of stakeholders.

MF proposed that meetings EA/YW to progress the pilot should be more formal and minutes taken. This was agreed. SJ took minutes of the meeting but it was agreed this role would be rotated.

Administration

| Agreed | The people present + AS would meet on a monthly basis to steer the process. This will be called the Don Network Planning Group (DNPG) |  |
| --- | --- | --- |
| Agreed | Where necessary decisions can be taken outside of these monthly meetings by contacting the members of the DNSG |  |
| Agreed | Not to produce a terms of reference for the DNSG |  |
| Agreed | The purpose of the DNSG is to review, plan and drive forward the Don Pilot. HS pointed out that DNSG can only make decisions about the process – about/on behalf of the Don Network (DN) |  |
| Agreed | To circulate any discussion papers before DNSG meetings |  |
| Agreed | The key contacts for routine business are SJ and HS for the EA and LH and AS for YW |  |
| Agreed | The minutes of the DNSG can be circulated to the members of the DN |  |
| Agreed | Aim to get minutes/notes of meetings written up asap in future |  |

| Agreed | As a trial to offer access to Basecamp to members of DN. DNSG would remain open to liaising with DN members in other ways. This trial will be reviewed by DNSG. SJ to send out email to DN to arise the idea of joining Basecamp. LH to send out invitations and look in to user privileges/rights on Basecamp | Action LH and SJ |
| --- | --- | --- |

Audit/activity mapping

| Agreed | It was agreed that this will be done through a template. HS to draft in liaison with LH and CR. Aim to send out on 9 Jan 2012 | Action HS, LH, CR |
| --- | --- | --- |
| Agreed | It was agreed to do this for the whole Don catchment. SJ raised concerns about resource implications. CR said this work was need as a gap analysis for WFD | Action SJ |

Data Surgeries

| Agreed | DN members will probably want more than one sort of event. To hold two initial sessions 27 (EA Templeborough) and 31 Jan (The Source). Events will be interactive and involve work in PCs. YW to help out with practical sessions. HS / CR to organise. SJ said it was important to remember that is a learning experience for the EA too and should be evaluated afterwards. | Action HS/ CR |
| --- | --- | --- |
|  | SJ to obtain copy of Rachel Bennett presentataion | Action SJ |
| Agreed | Email to be sent out asap to Network inviting them to initial data surgeries. | Action SJ |

Catchment plan

| Agreed | It was agreed to suggest to the DN that it would be useful to produce a Vision before proceeding to a catchment plan |  |
| --- | --- | --- |
| Agreed | It was agreed to produce a ‘skeleton’ plan as an initial step. This didn’t imply any preconceived ideas by DNSG but was simply a basis for discussion by the broader network. The skeleton would be based on the outputs from the three DN workshops SJ to produce skeleton by 7 Jan | Action SJ |
| Agreed | To help the process the DNPG will request DN members to share their experience of writing plans Request volunteers in e-mail | Action SJ |
| Agreed | Email invitation to members of the network to help write vision/plan | Action SJ |
| Agreed | SJ to physically type up the vision/plan | Action SJ |
|  | HS to think about how process of drafting a plan can be moved forward collaboratively | Action HS |
|  | MF asked what are we required to produce by 31 March 2012? | Action SJ |

| Agreed | It was agreed that it was important to keep members of the DN enthused. One way to do this was by regular contact |  |
| --- | --- | --- |
| Agreed | Notes of workshop 7 Dec to be circulated without checking my YW | Action SJ |
| Summary There are three mains strands of work |  |
|  | Audit of activity and opportunities Initial data workshops Draft vision and catchment plan |  |
|  | Date of next meeting Thursday 19 Jan Emley Room Phoenix House. To include discussion of Environment Agency Catchment Pilot Learning days on 13/14 Dec |  |