GROUPWORK RESULTS  - 10TH LOWESWATER CARE PROJECT (LCP) - 18th March 2010

Small groups of 4-6 people discussed future actions of the LCP, who would need to get involved in them, and what obstacles might be encountered:

| ACTION | INVOLVEMENT | OBSTACLES |
| --- | --- | --- |
| - Continue communication between local people and agencies | - Agencies / forums like the LCP / locals |  |
| - More knowledge and under-standing needed of: - Midges - Fish - Causes of the algae - Underlying assumptions - Phosphorus in sediments / P recycling - Improved inflows / infl. Of channels - Drainage | - Scientists - Geomorphologists - Agencies | - Funding - Convincing institutions and scientists that these are important problems |
| - Investigate potential for a communal sewage system | - Scientists | - Funding |
| - Update septic tanks if required | - Everyone in the catchment | - Money |
| - Farming-related: - How can farming be supported? - Encourage understanding of real cost of food production at local/ national/ intern. levels - Discuss issues of farm succession and what en-courages farmers to stay - Pay for public goods like clean water - Source money from the ‘top’ for land managers - Enable farmers to work on a basis of income foregone - Agencies need put pressure on the govern-ment to obtain funds for land managers, better schemes, agency mergers - Keep Newton Rigg College | - Farmers - LCP to influence politicians like Jamie Reed, agencies, and government (lobbying) - Powerful agencies that take things forward or offer partnerships (eg. UU could allocate funds for land managers – pilot scheme? LDNP could look at its policies and tailor them more to local needs Shouldn’t LDNPA be on this list here? | - New farm payment schemes don’t support capital grant schemes (ex. HLS, but at a reduced rate) - Farmers make up only 2% of the voting population - High staff turnover rate in agencies NB. Newton Rigg no longer supports the study of farming as it once did. |

| ACTION | INVOLVEMENT | OBSTACLES |
| --- | --- | --- |
| - Related to population decline: - Encourage young people to stay - Address demographic in-balances - Create job opportunities for young people (eg. in IT)? - Create incentives in the countryside for young people to stay, eg. clubs, football/sports opportunities | - Invite LDNPA to explain their policies on housing and economic development | - Housing policy encourages aging population and is ‘the wrong way round’ (ie, show need, then give permission) - No incentives for youngsters to stay (lack of provisions like football pitches, clubs, etc.) - Being in a National Park |
| - Use low phosphate products and publicise this as a good thing (eg. to hotels, schools, and tourists visiting the area) | - LCP & all in catchment area - Info from Coniston & Crake Partnership and the Cumbrian Tourist Board | - Knowledge of products - Funding |
| - Amalgamate agencies like the EA and NE [this may already be happening] | - Politicians, agencies, LCP lobbying |  |
| - Future of the LCP: - Discuss how to take it forward - Decide objectives/questions of future meetings - Twin with other groups? - Explore if LDNPA is willing to take it forward | - Need a ‘champion’ to lead meetings - Need money (eg. Nuclear Decommissioning Authority’s cultural funds) - Need clear aims and objectives - Local people/agencies (buy-in in catchment) - LDNPA | - Commitment - Voluntary contributions are rarely offered, so far. - Funding |
| - LCP to produce a punchy report which will: - Summarize the research - Reach conclusions - Make recommendations - Identify further questions - Brings it all together and makes it known | - Lancaster research team - Local involvement if desired | - None |
| - Use LCP report/findings to: - Communicate the project to scientists, MPs, agencies, and government - Communicate LCP and its work to the media - Approach funding bodies | - Researchers - Others in a position to lobby | - Time - We need to be able to identify the right Opportunities |
| - Explore opportunities provided to Loweswater if it fails the EU Waterframework Directive | - Researchers - EA |  |
| - LDNPA to lead community projects like the LCP | - LDNPA | - Willingness to support the LCP |